## Slide 1: “Colors of Money”
Roberta Tomasini
Professor of Financial Management, DAU
roberta.tomasini@dau.mil
703-805-3764

## Slide 2: Outline
Appropriation Categories (AKA “Colors of Money”)
Building a Program Budget
Funding Policies
  Annual
  Incremental
  Full
Exceptions to Full Funding Policy
  Advance Procurement
  MYP (EOQ)
Escalation
Notes: We will spend the next 90 minutes focusing on
  Funding processes and policies
  Who all’s involved in the PPBE process
  How Congress works to get you money
  What your office needs to know about managing your funds
  How to get funding outside the appropriations process, i.e., other “colors of money”
If you have any specific questions, please jot them down and I’ll address them at the end of my presentation.

## Slide 3
FM Scope: From Requirement to Capability
Life Cycle
Cost
ICE
Fiscal
Environment
Cost
Analysis
Estimate
Annual
Funding
Incremental
Funding
BES RMD SPR
Funding
Policies
Planning, Programming,
Budgeting & Execution
President’s
Budget
Commitment Expenditure Reprogramming
Budget Authority Obligation Outlay
Budget
Execution
Congressional
Enactment
Force Structure
Modernization
Operational Capability
Readiness
Sustainability
Budget
Resolution
Authorization
&
Appropriation
Laws
POE
CCE
SAC SASC SBC
HAC HASC HBC
Operational
Concept
Capability Docs
AoA
Capabilities-Based Assessment
Feedback
CAIV
MBIs
Full
Funding (Exceptions)
MFP FYDP DPG POM
APB
Notes: Let’s talk about Funding Policies as they relate to appropriations (Color of Money).

## Slide 4: Appropriation Categories vs. Appropriation Accounts
Appropriation Categories
  Definition: Broad, generic terms pertaining to general “types” of Federal Government funds.
  Examples of interest to Acquisition Community:
    Research, Development, Test and Evaluation (RDT&E)
    Procurement
    Military Construction (MILCON)
Appropriation Accounts
  Definition: Specific designation of Federal Government funds as contained in an Appropriations Act passed by Congress and signed into law by President.
  Each account has a unique four digit code.
  Examples of interest to Acquisition Community:
    Research, Development, Test and Evaluation (RDT&E), Army (2040)
    Aircraft Procurement, Navy (1506)
    Operations & Maintenance (O&M), Air Force (3400)

## Slide 5: DoD Appropriation Account Codes
Appropriation Account
RDT&E
Procurement
Aircraft
Missiles
Weapons
W&TCV
Ammunition
SCN
Other
USMC
MILPERS
O&M
MILCON
Army
(21-)
2040
2031
2032
2033
2034
2035
2010
2020
2050
Navy
(17-)
1319
1506
1507
1508
1611
1810
1453
1804
1205
USMC
(17-)
1109
1105
1106
Air Force
(57-)
3600
3010
3020
3011
3080
3500
3400
3300
DoD Wide
(97-)_ _
0400
0300
N/A
0100
0500

## Slide 6: Major Appropriation Categories Source: DoD 7000.14-R (DoD FMR)
APPN CAT
FUNDING POLICY
OBLIGATION PERIOD
O&M
SCOPE OF WORK EFFORT
RDT&E Activities & Exp, AIS E/SW @ R&D Facilities
Incremental
3 Years
5 Years - SCN
Replenishment Spares, Civilian Salaries, Travel, Fuel, Supplies, Minor Const<$750K, AIS E/SW <$250K
Annual
1 Year
1 Year
5 Years
2 Years
Annual
Full
Full
Military Pay & Allowances, PCS Moves, Retired Pay Accrual
Major Construction Projects >$750K
Production Labor/HW, Initial Spares, AIS E/SW>=$250K
MILPERS
MILCON
RDT & E
PROC
(SCN)
Notes: Here we have the appropriation categories in the first column, defined by what type work can be funded with this color of money, its funding policy and obligation life
So looking at RDTE funding, you can use it to procure all RDTE activities and expense, including automated information systems
Funded incrementally over a two-year obligation period which is the appropriation life and we’ll go over this in more detail on the next slides
Walk through proc, O&M, MILPERS and MILCON…
Let’s look at each of these policies separately…

## Slide 7: Underlying Assumptions in Budgeting
Funding is requested (i.e., budgeted) for fiscal year when the organization honestly “requires” the funds in accordance with proper funding policy
Correct level of funding requested (i.e., budget) for a fiscal year is based on required level of work effort plus application of proper funding policy for that Appropriation
“Color of money” (i.e., Appropriation) requested is based on type of work to be performed
Application of proper funding policy implies funds will be obligated during the first year of availability

## Slide 8: Building the Program Budget What Do We Need?
Program Direction
  A statement of what the program manager is expected to do
  DoDI 5000.02 states you must have full funding of the program IAW the Acquisition Strategy
Program Work Breakdown Structure
  A translation of the program direction into a statement of the tasks required to achieve the program objectives
Cost Estimate
Master Schedule
  The sequence of tasks in the work breakdown structure.
    Showing when each task begins and ends
    How the tasks are related to another
    How workload for each task is distributed within the time period
Development
Investment
O & S
Disposal
{
So…… to build our program budget we would take our Cost Estimate (in Base-Year dollars) and phase over time using:
    Master Schedule
    Appropriate funding policies by appropriation account
Then we would ESCALATE our estimate into THEN-YEAR Dollars to submit as a Budget Request
Notes: So now what do we need to build a budget?
We have an APB (Acquisition Program Baseline) that defines our program based on cost, schedule and performance objectives, approved by the Milestone Decision Authority at each milestone review
Including specific WBS elements; costed out within these different cost categories (Development, Investment, O&S and Disposal)
Scheduled over time on our Master Schedule
Then given this information, we take our Cost Estimate in constant year dollars using the master schedule, with appropriate funding policies and appropriations
And then escalate from constant dollars to a budget estimate in current/Then-Year dollars…

## Slide 9
IOC
Technology Development
Production & Deployment
Operations &
Support
FRP Decision
Review
FOC
Materiel Solution Analysis
Materiel Development Decision
User Needs
Technology Opportunities & Resources
Defense Acquisition Management System – 2008 (New)
Program Initiation
IOC
B
Concept
Refinement
System Development
& Demonstration
Production &
Deployment
Operations &
Support
C
FRP
Decision
Review
FOC
Technology
Development
Program
Initiation
Design
Readiness
Review
Concept
Decision
User Needs &
Technology Opportunities
B
A
C
A
Defense Acquisition Management
Framework- 2003 (Old)
The Defense Acquisition Management System
Focus of major changes
Engineering and
Manufacturing Development
Post-CDR
Assessment
PDR
PDR
or
Post PDR
Assessment
Notes: I have also handed out your very own Defense Acquisition Management System wall chart to take home with you. This shows the complete life-cycle phases of a defense acquisition program
I want to focus on one small part of it today where programs are defined, developed and produced, known as Milestones A, B and C
This picture shows changes over the last few years where user needs and technology opportunities came into the life of a program at different phases
Now all programs must start with a Material Development Decision regardless of where they enter the acquisition process (this does not mean they have to start at the Material Solution Analysis phase) but they must have this decision at that time to more forward
This gives Combatant Commanders feedback early in the development phase process to make sure their requirements are met
Now the TD phase includes a mandatory requirement for competitive prototyping of a system and may have a preliminary design review (PDR) prior to entering MS B
The EMD phase (formerly SDD) puts more emphasis on systems engineering and technical reviews. The PM must provide a PDR report, and must provide a Critical Design Review (CDR) report to the Milestone Decision Authority (MDA). A Post-CDR Assessment replaces the Design Readiness Review. The MDA will determine if the results of the CDR warrant continuing EMD to Milestone C.
So the key here is “Upfront and early” analyses & assessment to make sure we have viable programs ready for development and production

## Slide 10: Annual Funding Policy
Applicable Appropriations:
Operations & Maintenance
Military Personnel
Basic Budgeting Policy:
Annual budget request will be limited to obligation authority necessary to cover all expenses during the 12 month budget period (fiscal year).
Operations & Maintenance
Military Personnel
Additional Guidance (Exception): Statutory provision (PL 105-85, Sec. 801 & Title 10,U.S.Code 2410a) allows funding a severable service contract/task beginning in one FY and ending in the next FY, all in the first year, if the contract period does not exceed 12 months
Notes: So we start with Annual Funding Policy made up of O&M (or O&S) and MILPERS appropriations
  What is O&M used for?
  Civilian & contractor labor, rental charges, food, clothing, fuel, maintenance, repair & overhaul of equipment (except when funded by investment), assemblies, spares and repair parts, real property maintenance, and other items of equipment that are not centrally controlled and have system unit cost of less than $250K
  What is MILPERS used for?
  Pay, Allowances, special pays, PCS, retirement accrual
These are annual budget requests covering all expenses over a 12-month period
  With the exception that if you have a severable service contract you can begin in one fiscal year and carry over into the next fiscal year provided you stay within the 12-month period.
  You may have available O&M funds at year end that you could put on a service contract that runs from Sep 2011 to Sep 2012 – this would be acceptable
  However you could not use those same funds to purchase expendable supplies for next year as this would violate the Bona fide need rule which we will talk about later in our discussion

## Slide 11: Annual Funding Policy
Task 1
Task 2
Task 3
O&M
Budget
Authority
FY 12 FY 13 FY 14 FY 15
$20M $5M $5M $5M $5M
$15M $10M $5M
$350M $50M $100M $100M $100M
$120M
$105M
$105M
$55M
12 Month Effort

## Slide 12: Incremental Funding Policy
Applicable Appropriation:
Research, Development, Test & Evaluation
Basic Budgeting Policy:
Annual budget request will be limited to budget authority necessary to cover all costs expected to be incurred during that fiscal year.
Incremental Funding Policy
Provides flexibility to the government in the uncertain
environment of RDT&E
  Exception: Contracted efforts > 12 months but < 18 months: Service or Agency comptroller may approve request for funding in single FY if one of following is true:
1) Effort not logically divisible
2) Infeasible to shorten contract length
3) Expect no bids if not “fully” funded
Notes: Incremental Funding Policy uses RDTE appropriation and covers all expenses over a 12-month budget period
Most offices require you to obligate your RDTE in the first year and treat it like an annual appropriation
You are told to budget only for the amount of work scheduled and expected to be performed in a particular fiscal year
However, it is a two-year appropriation
This allows for flexibility in case of legal, technical, admin delays (e.g., test delays, funding delays, etc.)
So…….RDT&E should be annual funding due to the nature of the work (largely LOE), but the high risk nature of R&D requires the safety net of that one extra year.
There is an exception that allows you to request a waiver for an additional 3 months into the next fiscal year provided the contracted effort
  Is not logically divisible
  Cannot be shortened
  And would not receive bids if not fully funded

## Slide 13: Incremental Funding Policy - RDT&E
TASK 1
TASK 2
TASK 3
RDT & E
Budget
Authority
FY 00 FY 01 FY 02 FY 03
$20M $5M $5M $5M $5M
$15M $10M $5M
$400M $50M $100M $100M $150M
18 Month Exception
$105M
$105M
$155M
$70M
Notes: There are requirements in which there is no logical way to divide the work, it is clearly unfeasibile to limit the contract to a shorter period; or the planned technical effort is such that no responsible contractor can be found who will accept a contract for a less than completion increment. For these type efforts that take longer than 12 months, but less than 18 months, the Service or Defense Agency Comptroller may approve financing the total requirement in one fiscal year.

## Slide 14: Full Funding Policy
Applicable Appropriations:
Basic Budgeting Policy:
Annual budget request must cover the total cost to deliver a given quantity of complete, militarily usable end items in a 12 month funded delivery period.
Governing Concepts:
- Usable End Items - No piecemeal procurement of systems is permitted.
- Funded Delivery Period - 12 month
period starting with delivery of
first item.
Procurement and Military Construction
Notes: And finally, Full Funding Policy which uses Procurement and MILCON and is completely different from the previous two funding policies.
This policy requires you to request the total amount to procure a given quantity of usable end items over a 12-month funded delivery period
The key here is::
- Usable end items -- can’t buy turrets one year, treads the next year, then tank bodies the next
- And you once you start taking deliveries you must complete that funded delivery period within 12 months preferably with no production gaps

## Slide 15: Funded Delivery Period
FY1 FY 2 FY 3 FY 4 FY 5
8 10
PRODUCTION LEAD TIME
12 MONTHS
FROM 1ST
DELIVERY
(FUNDED DELIVERY
PERIOD)
12 MONTHS
FROM 1ST
DELIVERY
5 5 5 5
PRODUCTION LEAD TIME
LOT 1
LOT 2
LOT 3
PRODUCTION LEAD TIME
FUNDED DELIVERY
SCHEDULE
CONTRACT AWARD
2 2 3 3

## Slide 16: Full Funding Policy
LOT 1
10 ITEMS
Start Up Costs: $40K $0K $0K $0K
Production Costs: $30K $140K $140K $50K
$70K $140K $140K $50K
Budget Request:
FY 1 FY 2 FY 3 FY 4
2 2 3 3
$400K

## Slide 17: Full Funding Policy
Budget Request
$ 400 K
$ 600 K
$
$
$
$
FY1 FY 2 FY 3 FY4 FY 5
5 5 5 5
8 10
LOT 1
10 Items
2 2 3 3
LOT 2
20 Items
LOT 3
18 Items
$ 500 K
$
$70K $140K $140K $50K
$120K $200K $200K $80K
$90K $230K $180K
400 K
600 K
500 K
Notes: This exercise demonstrates application of the Full Funding policy.
Tell students that triangle represents contract award, blocks show quarterly deliveries.
Work on overhead slide with students.
Solution is on next slide.

## Slide 18: Advance Procurement Long Lead Items
Exception to Full Funding Policy
  Contained in Acquisition Strategy
  Approved in Milestone Decision
  Separate initial contract
Finances Long Lead (Recurring) Components
  To protect production schedule
  To maintain a critical skill in the workforce
Generally, Budget Authority requested / granted one Fiscal Year in advance of the related end item contract
Shown as a separate line item on the budget request.
Notes: Advance procurement can be described as “fenced” funds to procure certain components, material, or effort in advance of the end item buy to prevent costly delays or disruptions of the production process.
The two primary purposes of Advance Procurement are to (1) maintain the production schedule by ensuring long-lead parts are available in time for incorporation into the production process, and (2) to maintain critical skills that would otherwise be lost between EMD and full rate production (I.e., learning curve effects).
Advance Procurement must be justified on the basis of COST savings.
Let’s see how Advance Procurement affects the program budget.

## Slide 19: Advance Procurement
LOT 2
20 ITEMS
5 5 5 5
$100M
$300M
$600M
FY 1 FY 2 FY 3 FY 4
- $50M
$200M
Less Advance
Procurement:
Budget Request System:
Budget Request Adv Proc:
$50M
$550M
Notes: Budget Request System: $550K
Budget Request Adv Proc: $50K

## Slide 20: Advance Procurement (cont.)
Budget Request System:
Budget Request Adv Proc (PY):
5 5 5 5
$600M
-$50M
FY 1 FY 2 FY 3 FY 4 FY5
8 10 10 12
$900M
-$75M
LOT 2
20 Items
Less Advance
Procurement:
LOT 3
40 Items
Less Advance
Procurement:
$50M
$550M
$75M
$825M
Notes: Budget Request System: $550K $825K
Budget Request Adv Proc: $50K $75K

## Slide 21: Multiyear Procurement (MYP)
Exception to Full Funding Policy
Commitment to buy a specific quantity of usable end items of a weapon system over a specified number of years (normally, maximum of five years)
Annual Appropriation by Congress for same specified number of years
Purposes:
- Reduce program cost growth
- Counteract adverse effects of the annual budget and procurement process
- Bring stability to acquisition process

## Slide 22: Multiyear Procurement (cont.)
Benefits:
  Provides assurance to Contractor of future years procurement
  Facilitates economic order quantities
  Encourages Contractor investment
  Increases Contractor productivity
Potential problems
  Government liable for large payment (decreasing amount) for early cancellation of contract
  Controversial concept (both in Congress and OSD)

## Slide 23: Multiyear Procurement Criteria
Substantial Savings (compared to annual buys)
Stability of Requirement
Stability of Funding
Stable Design
Realistic Cost Estimates
Promote National Security

## Slide 24: Multi-Year Procurement (cont.)
Units 13 35 36 36 27
$M $2,275 5,600 5,400 5,300 3,900
Funded the same way
as Full Funding
1 2 4 6 8 9 9 9 9 9 9 9 9 9 9 9 9 9 9
1 2 3 4
FY1 FY2 FY3 FY4 FY5 FY6 FY7

## Slide 25: Escalation
Constant / Base Year Dollars
- Tied to Specific year, No Inflation
- Used for Cost Estimates
- Allows comparison of program costs between years
Current / Then Year Dollars
- Includes Inflation and Outlay Rates
Inflation - general price level increases over time
Outlay rates - not all dollars are expended in year obtained
- Used for Budget Estimates (POM/BES, PB  FYDP)
Notes: Constant year (or Base Year) dollars express the cost in terms of the “buying power of that particular base year.”
This is the basis for initial cost estimates
It would be an accurate estimate of budget requirements if all the costs in the cost estimate would be spent (outlayed) in the base year OR if the prices levels of labor and materials used in the estimate would not change over the life of the program.
We all know that is not the case due to “inflation.”
Expressing cost estimates in constant year dollars allows us to make “apples to apples” comparisons between cost estimates for different (perhaps competing) programs or to quantify “true” cost growth (not due to inflation) on a program.
So, in preparing budget estimates (POM and BES), we must account for two things: changes in price levels (inflation) and the rate at which we expend dollars for a particular appropriation (outlay rates).
Your office receives annual inflation and outlay rates to help you turn your cost estimates into budget requests in Then-Year dollars

## Slide 26
Any Questions?
Notes: Now to close out the discussion, here’s some other sources of funding you may or may not be familiar with
These are generally outside your appropriated funding lines
Some require reimbursement to working capital funds
Others encourage Industry to partner with the Government and fund redesign efforts up front – builds business base
And some programs receive Congressional plus-ups to encourage trade in their states

## Slide 27: Back Up Slides

## Slide 28: Funding Product Improvements
IF . . .
Modification
Increases
Performance?
FUND Development & Test with . . .
FUND Fabrication with . . .
FUND Installation with . . .
DT or Independent OT&E Required?
YES
NO
NO
System
in
Production?
YES
NO
YES
RDT&E
Procurement
O&M
Procurement
Procurement
Notes: Now sometimes there’s confusion on what appropriation to use when funding product improvements or modifications to your system
In deciding how to fund the Development and Testing phase, you must ask your three key questions:
1)“Does the redesign increase the system performance capability?”
  If yes, then you would use RDTE appropriation to develop and test the mod
  If no, then you need to ask the second question
2) “Does the redesign require extensive developmental or operational testing performed by an independent test agency?
  Again, if the answer is yes, then you would still use RDTE appropriation to develop and test the mod
  If no, then you need to ask the third & final question
3) “Where is system in its life cycle?”
  If still in production, then you would use procurement funding to develop and test; otherwise if out of production you would use O&M funding
  However, in all cases you would use procurement funding to fabricate and install the mod kits
Sometimes PMs get in trouble when trying to justify product improvements based on color of money available (usually inappropriate since we are supposed to request the budget in advance of the need not use funds already available (probably appropriated for something else) they only have procurement funding and need to mod a system that has gone out of production; this would be a misappropriation of funds which we will talk a about later

## Slide 29
Life Cycle
Cost
ICE
Fiscal
Environment
Cost
Estimating
Estimate
Annual
Funding
Incremental
Funding
BES CP FOL PBD PDM
Funding
Policies
Planning, Programming,
Budgeting, and Execution Process
President’s
Budget
Budget Authority Reprogramming
Commitment Obligation Expenditure Outlay
Budget
Execution
Congressional
Enactment
Force Structure
Modernization
Operational Capability
Readiness
Sustainability
Budget
Resolution
Authorization
&
Appropriation
Laws
POE
CCA
CCE
SAC SASC SBC
HAC HASC HBC
FROM REQUIREMENT TO CAPABILITY
Operational
Concept
Capability Docs
AoA
Capabilities-Based Analysis
Feedback
CAIV
MBIs
Full
Funding (Exceptions)
MFP FYDP GDF JPG POM
AcquisitionProgram Baseline
Notes: So now we let’s talk about Budget Execution which covers the day to day activities within an organization to receive funding (Budget Authority), commit, obligate and expend or disburse the funding
Remember back when we talked about the PPBE process and what the Budget Reviews were focused on?
  Pricing, Phasing, Policies and Execution
  Of the 4, Budget Execution is the most important because if focuses on stretching the limited dollars available to satisfy many requirements as possible

## Slide 30: Below Threshold Reprogramming*
RDT & E
APPRN MAX INTO MAX OUT LEVEL OF CONTROL OBL AVAIL
Lesser of + $10 M or + 20%**
Program Element
2 Years
Lesser of + $20 M or + 20%**
Line Item
3 Years
SCN: 5 Years
+ $15 M
+ $10 M
Budget Activity
Project
PROC
MILPERS
MILCON
O & M
Budget Activity
(or Defense Agency)
Some BA 1 Sub-Activity Limitations on Decreases (Operating Forces)
* Reference Source Overall Chart: USD (C) Memo; SUBJECT: FY 2006 Below Threshold Reprogramming Authority Policy, 10 Feb 2006. ** Reference Source: USD(C) Memo, 5 Jan 2010, SUBJECT: DD 1414, Base for Reprogramming Actions
Lesser of - $10 M or - 20%
No Specific Congressional Restriction
Lesser of + $2 M + 25 %
None , unless otherwise specified
No Specific Congressional Restriction
5 Years
1 Year
1 Year
Amounts are Cumulative Over Entire Period of Obligation Availability
Lesser of - $20 M or - 20%
51
Notes: We have something called Below Threshold Reprogramming which can be approved at your Service Comptroller level (doesn’t have to go to the SECDEF or Congress)
This is on your Platinum Card and a good reference to the limitations and restrictions on each appropriation
So looking at the RDTE Appropriation, you remember the Program Element is the level of control across a two year obligation life
This means when you reprogram dollars, the amounts are cumulative across the entire period of obligation availability, which would be 2 years for RDTE
In order words, you can reprogram into or out of a total of $10M or 20% whichever is lesser but you can’t reprogram $10M the first year and then $10M the second year
Same applies to each of the other appropriations, Procurement is $20M into or out of at the line item level over a 3-year obligation life; O&M $15M at the BAG level over one year
  These thresholds apply only within Appropriation accts and within the same FY
Other types of reprogramming:
  Congressional Prior Approval – exceeds above thresholds, Congressional special interests, new starts
  Omnibus Reprogramming – one annual integrated package of unfunded requirements; must show bill payers
  Internal Reprogramming – used to clean up accounts; doesn’t change purpose or amount previously approved
TRANSITION: What happens to funds that are no longer available for obligation? To answer that we have to look at the appropriation life.

## Slide 31
1
2
3
4
5
6
7
8
9
10
Years
O&M
RDT&E
Procurement
Ships
MILCON
MILPERS
Current Period: Available for new obligations, obligation
adjustments, expenditures, and outlays
Expired Period: Available for obligation adjustments,
expenditures, and outlays
Appropriation Life
Cancelled: Unavailable for obligations, obligation adjustments,
expenditures, and outlays
11
52
Notes: This is part of your Platinum chart that shows Appropriation Life.
Here’s the different appropriations with each one showing a current year period (in black) for new obligations and expenditures
Each appropriation has a 5-year expired period when funding adjustments can be made and expenditures are paid
Finally after that time, all funds go into a cancelled state where they go back to the Treasury, cannot be used anymore
That’s why it’s so important to have folks in your office monitor slow processing through DFAS, unliquidated obligations, late billings from Contractors,
So what if you had a bill that came in after an account had cancelled? You would have to use current year funds which you might not had planned on (this could be an Anti-deficiency Act violation if you couldn’t come up with the money; would have to go to your Comptroller to get it paid)
One way to mitigate problems with cancelled bills is to create and monitor Spend Plans -- we’ll look at those next.

## Slide 32: Execution - OSD Benchmarks
Obligation & Expenditure Execution Benchmarks
RDT&E Yr1 Yr2 Yr3
Obligations 80% 100% --
Expenditures 55% 90% --
Focus: Expenditures
Procurement
Obligations 80% 96% 100%
Expenditures -- -- --
Focus: Obligations
-- No Specific Benchmark
54
Notes: OSD provides obligation and expenditure goals for you to budget to; your Service provides more stringent goals to make sure you meet the OSD goals
For RDTE, two year appropriation, you would be required to have 80% obligated the first year and 100% the second year
  Expenditures would be at 55% the first year and 90% the second year
  Remember RDTE is incrementally funded so you are more focused on what you can expend in a given year
For Procurement funding, which is 3 year appropriation, you would be required to have 80% obligated the first year, 96% the second year and finally 100% the third year
  Remember we’re fully funded so more focus is on obligations
  Could not focus on expenditures due to Contracts’ long lead times would delay annual outlays
Now let’s look at the three most important fiscal laws you need to be aware of when spending funds…

## Slide 33: Fiscal Laws
Anti-deficiency Act [Title 31, U.S. Code, Sec 1341 & 1517 ]
Misappropriation Act [Title 31, U.S. Code, Sec 1301]
Color
Year
Bona Fide Need Rule [Title 31, U.S. Code, Sec 1502 ]
Amount
  Requires funds to be used only for the purposes and programs for which the appropriation was made
  Requires funds to be used only for needs or services in the year(s) of the appropriation’s obligation period
  Prohibits making or authorizing an obligation in excess of the amount available
  Forbids obligation to pay money from the US Treasury in advance of an appropriation
  Requires agency to fix responsibility for violations of the Act
Purpose
Time
Amount
55
Notes: We’re talking about Misappropriations of funds, Bona Fide Need rule and Anti-deficiency Act
Anti-Deficiency Act -- prohibits obligation in advance of an appropriation, or in excess of the amount available in an appropriation. Can’t spend more than you have. So the focus here is amount of fund available
  This is one where you must fix the problem (I mentioned ADA earlier when we had a cancelled bill that required current year funding to cover it.
Examples: Any action resulting in overobligation or overexpenditure (including clerical errors); awarding funds prior to receiving Budget Authority
Bona Fide Need -- funds appropriated for a specific period (e.g. 1 yr for O&M) can only be used for needs which arise during that time
Examples: 1) EOY “fallout” money (O&M) to buy a year’s worth of supplies
Misappropriation Act -- requires funds be used for the same purposes and programs stated in the appropriation. Preserves Congress’s “power of the purse”
Examples: I mentioned funding mods earlier and what color of money to use; Multiple sidewalks to build a runway because no MILCON appropriated (O&M allows construction up to $500K)
So when your local Comptroller is certifying a purchase request they are checking
  CYA or PTA (Color/Purpose (Appn), Year/Time (correct FY) and Amount (doesn’t exceed BA)
So to remember this, ii’s CYA or PTA (you can decide which acronym suits you best!).

## Slide 34: Resource Allocation Process Overlap
FY 11
D
J
J
F
M
A
M
J
A
S
O
N
J
J
F
M
A
M
J
A
S
O
N
D
J
J
F
M
A
M
J
A
S
O
N
D
FY10
Execution
FY 10 and prior
FY11
Program/Budgeting
Execution
FY 12
FY12
FY13
Planning
CY10
CY11
CY12
Enactment
Execution
FY 11 and prior
Enactment
FY 13
Planning
2nd Yr
2nd Yr
2nd
Enactment
FY14
3rd Yr
3rd Yr
FY 12 and prior
FY 13-17 DPPG
Exec
FY13 & prior
Planning
Program/Budgeting
Program/Budgeting
PB – President’s Budget
FY 12-16
DPPG
FY 14-18 DPPG
FY 13-17 POM
FY 13 BES
FY 12-16 POM
FY 12 BES
PB
PB
PB
DPPG – Defense Planning & Programming Guidance
FY 14-18 POM
FY 14 BES
BES – Budget Estimate Submission
POM – Program Objectives Memorandum
Notes: On your Platinum Card
The RAP overlap has been modified to reflect an annual cycle for all activities.
Red line shows time now.
We are executing FY 11 and prior funds
We are one month away for entering FY 12
Congress has enacted the FY 12 Budget
Your folks have just finished their Budget Exhibits for FY 13-17 POM focusing on FY 13 BES
FY 14-18 Defense Planning & Programming Guidance (DPPG) is being published
Notice that these events happen simultaneously, a lot going on across multiple years of funding in all these different phases of the PPBE process, in planning, programming, budgeting and execution